PHASE 4 – PROJECT PLANNING

Project Title

Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer

1. Introduction

The Project Planning Phase defines the activities, resources, timeline, and responsibilities required to develop and implement the proposed ServiceNow solution. The project is planned in a systematic manner to ensure that the Standard Laptop procurement process is automated successfully using Flow Designer.

2. Project Plan

The project is divided into the following major activities:

| Phase | Activity | Description |
| --- | --- | --- |
| 1 | Brainstorming & Ideation | Identify the problem and propose an automation solution |
| 2 | Requirement Analysis | Identify functional and non-functional requirements |
| 3 | Project Design | Design the workflow and ServiceNow components |
| 4 | Project Planning | Plan activities, resources, and implementation |
| 5 | Project Development | Configure Flow Designer and Service Catalog |
| 6 | Project Testing | Test request, approval, flow execution, and task creation |
| 7 | Documentation | Prepare project report and supporting documents |
| 8 | Demonstration | Demonstrate the completed project through a video |

3. Development Activities

The main development activities planned for the project are:

- Access the ServiceNow platform.

- Verify the Standard Laptop Service Catalog item.

- Create the Standard laptop task flow in Flow Designer.

- Configure the Service Catalog trigger.

- Add the Create Catalog Task action.

- Configure the task description.

- Set the Assignment Group to Hardware.

- Configure the approval status as Approved.

- Assign the flow to the Standard Laptop catalog item.

- Submit a Standard Laptop request.

- Verify automatic Catalog Task creation.

4. Resource Planning

Software Resources

- ServiceNow Platform

- ServiceNow Flow Designer

- Service Catalog

- Standard Laptop Catalog Item

- Web Browser

- Internet Connection

Hardware Resources

- Computer/Laptop

- Minimum 4 GB RAM

- Keyboard and Mouse

- Internet Connectivity

5. Role and Responsibility Planning

| Role | Responsibility |
| --- | --- |
| Requester/User | Submit the Standard Laptop request |
| Approver | Review and approve the request |
| ServiceNow Administrator | Configure the Flow and Service Catalog |
| Hardware Team | Receive and complete the laptop configuration task |
| Project Team | Development, testing, documentation, and demonstration |

6. Implementation Schedule

| Activity | Planned Work |
| --- | --- |
| Requirement Analysis | Identify project requirements |
| Design | Prepare workflow and system design |
| Flow Configuration | Create and configure the automation flow |
| Catalog Configuration | Assign the flow to Standard Laptop |
| Testing | Submit requests and verify task creation |
| Documentation | Prepare project documents |
| Demonstration | Record and submit project demonstration |

7. Risk Planning

| Risk | Mitigation |
| --- | --- |
| Flow does not trigger | Verify the Service Catalog trigger configuration |
| Catalog Task is not created | Check the Create Catalog Task action |
| Task assigned to wrong group | Verify Assignment Group is set to Hardware |
| Request is not approved | Verify the approval process |
| Incorrect task details | Check Short Description and Description |
| Configuration errors | Test the flow before final demonstration |

8. Testing Plan

The following scenarios are planned for testing:

- Submit a Standard Laptop request.

- Verify that the request is created.

- Approve the request.

- Verify that the Service Catalog trigger starts the flow.

- Verify that a Catalog Task is automatically created.

- Verify the Short Description.

- Verify the Description.

- Verify the Assignment Group as Hardware.

- Verify the final task status.

9. Expected Outcome

The planned implementation should successfully automate the Standard Laptop request process. After an approved request, the system should automatically create a Catalog Task and assign it to the Hardware team for laptop configuration.

10. Conclusion

The Project Planning Phase provides a structured approach for implementing the ServiceNow automation solution. Proper planning of activities, resources, responsibilities, risks, and testing helps ensure that the project is developed and demonstrated systematically.